## Slide 1: CIT498 Final Project Status Report
Austin Herb

## Slide 2: Project Goal
Provide United Mobile Homes with a more functional version of their “Rolling Hills Estates” subdomain
  Provide the user with useful information about the community and employees
  Introduce new features
    About Us
    Contact Us
    Properties
    Community Events
    Resident Login
    Maintenance Request
    SMS Notifications

## Slide 3: Completed Tasks and Features
Basic website design
About Us
Contact Us
Properties
Community Events/Alerts
  Draft documentation for community events/alerts
Create a table of resident and administrative keys
Basic login functionality
  Draft documentation for login system

## Slide 4: Current Tasks
Update the “reskeys” table with the residents first name, last name, and email when an account is created
  Row successfully inserts into users table, fails to update reskeys
Reserve the ability to create community events for administrative users
Send emails to residents once a community event is added

## Slide 5: Future Tasks and Timelines
Develop the “Maintenance Request” subdomain using a format similar to “Contact Us”
  Create documentation for maintenance request subdomain
Implement SMS notifications
  Create documentation for SMS notifications
Include the RentManager system for registered residents
Final bug fixes and presentations
(7/1 – 7/14)
  (7/11 – 7/14)
(7/15 – 7/29)
  (7/25 – 7/29)
(7/29 – 7/30)
(7/30 – 8/6)