## Slide 1: CIT498-01 Senior Project
Austin Herb

## Slide 2: Background
Rolling Hills Estates is a manufactured housing community owned by United Mobile Homes (UMH), Inc.
UMH has a website for their organization, this website has subdomains for each community that they own
  Existing subdomain for Rolling Hills Estates is lackluster and provides little information to the user
    Contact information
    Manager name
    Address

## Slide 3: Project Goals
Provide UMH with a new Rolling Hills Estates subdomain to replace the existing one
Website features
  Home/About Us page with useful information on the community and employees
  Contact Us page for users to submit questions and concerns
  Properties page to display all the available properties in the community
  User login for existing community members

## Slide 4: Project Goals Continued
User login for existing community members
  Community Events and Alerts calendar with notification system (members receive email notification when new events/alerts are created)
  Maintenance Requests page (email transcript of initial request and the ensuing conversation to user and head of maintenance)
  Rent payment (using the existing RentManager system)

## Slide 5: Stakeholders
UMH Representatives – This project will be presented to UMH representatives, should they decide to adopt this subdomain it will reflect the company and their beliefs. It is important that the information regarding the organization is accurate and portrays them positively.
Rolling Hills Estates Managers – This project will be used to attract business to the Rolling Hills Estates community.
Myself – This project is a chance for me to gain real world experience working closely with others to complete a program. It also gives me the opportunity to research new aspects of programming.

## Slide 6: Requirements
Time/Planning
  A Gantt chart will be created to organize the development of the website
Research
  Research will be conducted on the Gmail API for the notification system and email transcripts
    Additional research for SMS notifications
  Information on UMH and Rolling Hills Estates will be gathered for the “About Us” subdomain
    Employee contact information and photos will be added to this subdomain

## Slide 7: Requirements Continued
Documentation
  Documentation will be created following the implementation of new website features, this will explain the basic functionality of the feature and how to use it appropriately
Presentation
  The final project will be presented to UMH representatives and Rolling Hills Estates managers

## Slide 8: Project Scope
This project will be developed over the course of 13 weeks. The time will be utilized as follows (this schedule is subject to change):
  Week 01 – Develop the overall design of the website. Identify all the features that will be included
  Week 02 – Replace Lorem Ipsum text with useful information. Update the “About Us” subdomain to include relevant information
  Week 03 – Develop the “Contact Us” page and notification system
  Weeks 04, 05, 06 – Develop the Community Events/Alerts subdomain and notification system
  Weeks 07, 08, 09 – Develop the “Maintenance Request” subdomain and email transcript system

## Slide 9: Project Scope Continued
  Weeks 10, 11, 12 – Incorporate the rent manager and any additional features that may have been suggested
  Week 13 – Final bug fixes, website launch and presentations

## Slide 10: Risks
The reputation of UMH
  Information needs to be accurate and portray UMH positively
Home details
  This information needs to be as accurate as possible to avoid any legal liabilities in the future
Feature usability
  Newly introduced features need to be easy to understand and use; documentation also needs to be easy to read and understand
    Avoid any misinterpretation of documentation

## Slide 11: Final Project Vision
New visitors – When a new user accesses the website, they will be presented with an attention-grabbing home page that provides basic information about the community
  From there they can learn more about the community on the “About Us” subdomain
  They can view available properties on the “Properties” subdomain
  They can contact a representative with questions or concerns on the “Contact Us” subdomain

## Slide 13: Final Project Vision Continued
Existing Users – Existing members of Rolling Hills Estates will have the ability to log in to the website
  From there they can view a calendar of community events and important alerts on the “Community Events” subdomain
  They can file requests for maintenance on the “Maintenance Request” subdomain
  They can sign in to the existing RentManager system to pay their rent

## Slide 14: Breadth Requirements – Database
Total Choice Hosting provides a link to mySQL database which will be used to store existing community member information. This information includes but is not limited to:
  First Name
  Last Name
  Email Address

## Slide 15: Breadth Requirements – Documentation and Support
Documentation will be created and distributed upon the implementation of new website features
  This documentation will include a basic description of the feature's functionality as well as a simple guide on how to appropriately use the feature

## Slide 16: Breadth Requirements – Information Assurance and Security
Password encryption
Various PHP functions will be included in the code of my website to prevent common security issues such as:
  SQL Injection
  Excessive Privileges
  Unauthorized Privilege Escalation

## Slide 17: Breadth Requirements - Networking
Total Choice Hosting will be used to host this website and broadcast it publicly

## Slide 18: Breadth Requirements – Programming
This project involves the development and maintenance of a web page, I will be using several languages throughout the development period:
  Java and JavaScript
  PHP
  CSS
  SQL

## Slide 19: Breadth Requirements – Web Technologies
The bulk of my project will focus on the development and maintenance of a web page

## Slide 20: Research Requirement
The bulk of my research will be conducted on the implementation of notification systems
  Research will be conducted on the Gmail API:
    Push notifications will be used to alert existing users of the creation of community events or alerts
    Email transcripts will be created and sent to the user and maintenance employee upon the completion of a maintenance request
  Research will be conducted regarding the implementation of SMS
    Users will have the option to sign up for SMS notifications for community events and alerts

## Slide 21: Conclusion
Thank you for your time!
Questions or comments?
View a prototype of the Rolling Hills Estates subdomain:
  http://cit351-01.aherb.info/project_04/